Reddit Outreach Automation

Full Project Brief — aishwaryadv.space

April 2026  |  Personal Project  |  Confidential

# What We're Building

A fullstack web app that automates Reddit job outreach. It watches subreddits 24/7, detects relevant hiring posts, uses Claude AI to write a personalized version of your message template, notifies you, and sends automatically if you don't intervene — so you're always the first to reach out.

The problem it solves: you currently do this manually — searching tags, clicking posts, DMing people — but you miss posts because you're not always online. This tool makes sure you never miss one, while keeping the messages feeling human and personalized.

# Core Flow — End to End

Reddit post goes up → Watcher detects it within 1–2 minutes → Claude reads the post and personalizes your message → You get notified via Telegram and email → You have 2–5 minutes (randomized) to review, edit, or cancel in the dashboard → If you don't act, it sends automatically with human-like delays → Dashboard logs everything and tracks replies.

# Key Decisions Made

| Decision | Choice | Reason |
| --- | --- | --- |
| Frontend | React + Vite | Your comfort zone as a frontend dev |
| Backend | Python + FastAPI | Best fit for Reddit API + async tasks |
| Database | Supabase (PostgreSQL) | Free tier, great UI, realtime support |
| Queue | Supabase table (not Redis) | Sufficient at your volume, simpler setup |
| Reddit Access | PRAW + Official Reddit API | Stable, no browser login needed |
| AI | Anthropic Claude API (Haiku) | ~$0.01–0.02/day at your volume |
| Notifications | Email + Telegram | Both, email priority |
| Sending Mode | Mode 2 — auto with approval window | 2–5 min randomized window |
| Server | Oracle Cloud Free Tier | Free forever, 24/7 uptime |
| Domain | aishwaryadv.space (Namecheap) | Subdomain e.g. reddit.aishwaryadv.space |
| Process Manager | PM2 | Keeps all processes alive on server |
| Web Server | Nginx | Reverse proxy for domain routing |

# Full Tech Stack

## Backend

- Python 3.11+

- FastAPI — REST API server

- PRAW — Official Reddit API wrapper (auto-refresh token, no browser login)

- Anthropic Python SDK — Claude message generation

- Supabase Python client — database reads/writes

- APScheduler — background job scheduling (watcher loop)

## Frontend

- React + Vite

- Supabase JS client — data fetching + realtime subscriptions

- React Query — server state management

- TailwindCSS — styling

## Infrastructure

- Oracle Cloud Free Tier VM — ARM, 1 OCPU, 1GB RAM, Ubuntu 22.04

- Nginx — reverse proxy, domain routing

- PM2 — process manager, auto-restart on crash

- Certbot — free SSL/HTTPS via Let's Encrypt

- Supabase — hosted PostgreSQL, free tier (pause one existing project first)

## Supabase Note — Current Situation

You currently have 2 projects on Supabase free tier (portfolio + tripledger). Free tier allows max 2 active projects. Action needed: pause whichever project is less active, then create a new project for this. Data is preserved when paused.

Future migration path: once your Oracle server is fully set up, install PostgreSQL directly on it. All Supabase projects can be migrated with a single pg_dump → psql restore command. Supabase is just PostgreSQL under the hood so there is zero conversion needed.

# Reddit API Setup

PRAW uses the official Reddit API. You authenticate once using your Reddit account credentials + an app you register. The token auto-refreshes — no manual login ever needed after setup.

## One-time setup steps

- Go to reddit.com/prefs/apps while logged into your Reddit account

- Create a new app — type: "script", name: anything

- Copy your client_id and client_secret

- Add to .env file on your server alongside your Reddit username + password

- PRAW handles everything from here — authentication, rate limits, token refresh

# Anthropic API Setup

The API is pay-as-you-go, separate from Claude Pro. You do not need a Pro subscription.

| Item | Detail |
| --- | --- |
| Where to sign up | console.anthropic.com |
| Where to get key | API Keys section in console |
| Model to use | Claude Haiku (fastest + cheapest) |
| Cost per post processed | ~$0.001 (fraction of a cent) |
| Cost at 20 posts/day | ~$0.01–0.02/day, under $1/month |
| Setup | Add $5 credit with a card — lasts months |

# Reddit Ban Risk Assessment

| Risk Factor | Your Situation | Level |
| --- | --- | --- |
| Message volume | 5–15 DMs/day max | Low |
| Message similarity | AI-personalized every time, never identical | Low |
| Account age & karma | Existing account with history | Low (protects you) |
| Target audience | People who posted asking to hire — expecting outreach | Low report rate |
| Send speed | 45–90 second gaps within a batch | Looks human |
| Between batches | Natural hours-long gaps (when posts were found) | Looks human |

Overall risk: Low at your volume. The biggest protection is that you're DMing people who explicitly posted hiring requests — they're expecting to be contacted. Report rate will be very low.

# Message Sending Behavior

Approval window: 2–5 minutes, randomized per message (not a fixed timer — so it never looks like a bot with a precise schedule).

Within a batch (2–3 messages found around the same time): 45–90 second random gap between sends.

Between sessions: natural multi-hour gaps because that's when the posts were discovered — no artificial delay needed here.

Fully automatic once approved. You are notified the moment a post is detected. If you open the dashboard and edit or cancel within the window, your action takes priority. Otherwise it sends on its own.

# Dashboard UX — All Screens

## 1. Feed (main view)

- Live list of all detected posts

- Each card shows: subreddit, post title, what they need, time posted, urgency color

- Green = under 30 mins old, Yellow = 30–90 mins, Red = over 90 mins

- AI draft status shown on each card

- Realtime updates via Supabase subscription — no manual refresh needed

## 2. Message Review

- Left panel: full original post content

- Right panel: AI-drafted message, fully editable inline

- Auto-extracted tags: tech stack, budget if mentioned, remote/onsite

- Countdown timer showing how long until auto-send

- Buttons: Approve & Queue / Edit then Approve / Cancel

## 3. Queue

- All approved messages waiting to send

- Shows estimated send time with the randomized delay

- You can pause, reorder, or cancel any message here

## 4. Tracker / CRM

- Every DM sent: timestamp, which post, which subreddit

- Reply status: waiting / replied (with timestamp) / ignored

- Outcome column: you mark manually — ignored / responded / hired / ongoing

- Subreddit performance stats: which ones get the most replies

## 5. Settings

- Subreddit watchlist — add/remove

- Keyword list — your hiring tags

- Message template — your base text that Claude personalizes from

- Approval window range — min/max minutes

- Notification preferences

# Project Phases & Timeline

| Phase 1 2–3 days | Reddit Watcher + AI Draft PRAW connects to Reddit, watches your subreddits, detects posts matching keywords, deduplicates, sends post to Claude, stores personalized draft in Supabase. |
| --- | --- |

| Phase 2 1 day | Notifications Telegram bot + email fires the moment a post is detected and draft is ready. Notification includes post summary and drafted message preview. |
| --- | --- |

| Phase 3 4–5 days | Dashboard UI React + Vite frontend. Feed, Message Review, Queue, Tracker, Settings pages. Realtime updates via Supabase. This is where your frontend skills take over. |
| --- | --- |

| Phase 4 2 days | Send Engine PRAW sends the DM. Reads from Supabase queue, applies randomized delays within batches, marks as sent, begins watching for replies. |
| --- | --- |

| Phase 5 1–2 days | Reply Tracking Polls Reddit inbox, matches replies to sent messages, updates dashboard with reply status and timestamp. |
| --- | --- |

| Phase 6 1–2 days | Deployment + Domain Everything running on Oracle VM. Nginx routing reddit.aishwaryadv.space to frontend, api.aishwaryadv.space to FastAPI. PM2 keeping all processes alive. Free HTTPS via Certbot. |
| --- | --- |

| Phase | What | Estimated Days |
| --- | --- | --- |
| 1 | Reddit Watcher + AI Draft | 2–3 days |
| 2 | Notifications | 1 day |
| 3 | Dashboard UI | 4–5 days |
| 4 | Send Engine | 2 days |
| 5 | Reply Tracking | 1–2 days |
| 6 | Deployment + Domain | 1–2 days |
| Total |  | ~2–3 weeks |

# Oracle Server Setup — Steps

## Account Creation

- Go to cloud.oracle.com and sign up

- Credit card required for identity verification — will NOT be charged

- Home region: ap-mumbai-1 (Mumbai) — closest to Bangalore, cannot change later

- Signup can take 10–30 mins

## VM Creation

- Compute → Instances → Create Instance

- Image: Ubuntu 22.04 (change from default Oracle Linux)

- Shape: Ampere ARM → VM.Standard.A1.Flex → 1 OCPU, 1GB RAM (the always-free one)

- Public IP: yes

- Download SSH private key — save this, you cannot get it again

## Ports to Open

- Port 22 — SSH

- Port 80 — HTTP

- Port 443 — HTTPS

- Port 8000 — FastAPI (dev)

- Port 3000 — React/Vite (dev)

## Initial Server Software

- Python 3.11, pip, venv

- Node.js + npm

- Nginx

- PM2 (global npm install)

- Git

# Domain & Subdomain Routing

Your main domain (aishwaryadv.space) stays on Vercel for your existing personal project. This project gets its own subdomain to keep everything clean and separate.

| URL | Points To | What It Serves |
| --- | --- | --- |
| aishwaryadv.space | Vercel (unchanged) | Your existing personal project |
| reddit.aishwaryadv.space | Oracle VM via Nginx | React + Vite dashboard |
| api.aishwaryadv.space | Oracle VM via Nginx | FastAPI backend |

DNS change needed: Add two A records in Namecheap pointing reddit and api subdomains to your Oracle VM public IP. We'll do this during Phase 6.

# Database Schema — Supabase Tables

## posts

Stores every Reddit post detected by the watcher.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| reddit_post_id | text | Reddit's post ID, used for deduplication |
| subreddit | text | Which subreddit it came from |
| title | text | Post title |
| body | text | Full post content |
| author | text | Reddit username of poster |
| posted_at | timestamp | When they posted on Reddit |
| detected_at | timestamp | When our watcher found it |
| status | text | new / drafted / approved / sent / cancelled |

## messages

Stores the AI-drafted and sent messages.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| post_id | uuid | Foreign key to posts table |
| draft | text | Claude's personalized message draft |
| final_message | text | What was actually sent (after any edits) |
| send_after | timestamp | Auto-send time (now + random 2–5 min window) |
| sent_at | timestamp | Actual send timestamp |
| status | text | pending / approved / sent / cancelled |
| reply_received | boolean | Did they reply? |
| replied_at | timestamp | When they replied |
| outcome | text | ignored / responded / hired / ongoing — manual |

# Immediate Next Steps

- Pause one Supabase project (portfolio or tripledger — whichever is less active)

- Create Anthropic account at console.anthropic.com, add $5 credit, generate API key

- Create Reddit app at reddit.com/prefs/apps, save client_id and client_secret

- Sign up for Oracle Cloud at cloud.oracle.com, home region ap-mumbai-1

- Create Ubuntu 22.04 ARM VM on Oracle, download SSH key, open ports

- SSH into server and run initial software installation

- Start Phase 1 — Reddit watcher + AI draft pipeline

Generated April 2026  •  reddit.aishwaryadv.space  •  Personal use only